## Slide 1: Недельный отчет
Проект: Tashkent Logistics Center
Разработал: Белоусов Д.А
Дата формирования: 2026-09-22
Неделя года: 39

## Slide 2: Ключевые этапы
Ключевые этапы проекта за неделю.

## Slide 3: Риски
Риски
1. Risk
- id: 1
- project_id: 1
- code: R-021
- title: Electrical capacity risk
- description: Insufficient electrical capacity could delay commissioning.
- category: Technical
- probability: high
- impact_level: critical
- rating: critical
- schedule_impact_days: 45
- cost_impact: 400000.00
- owner_id: 1
- response_strategy: mitigate
- mitigation: Install additional transformer station.
- status: mitigated
- identified_at: 2026-09-12
- due_date: 2026-09-30
- closed_at: —
- created_by: 1
- created_at: 2026-09-21T12:34:57
- updated_at: 2026-09-22T04:34:02
2. Risk
- id: 2
- project_id: 1
- code: R-002
- title: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- probability: medium
- impact_level: high
- rating: critical
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- response_strategy: —
- mitigation: —
- status: occurred
- identified_at: —
- due_date: —
- closed_at: —
- created_by: 1
- created_at: 2026-09-22T04:36:40
- updated_at: 2026-09-22T04:36:40
3. Risk
- id: 3
- project_id: 1
- code: R-003
- title: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- probability: medium
- impact_level: high
- rating: critical
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- response_strategy: —
- mitigation: —
- status: occurred
- identified_at: —
- due_date: —
- closed_at: —
- created_by: 1
- created_at: 2026-09-22T04:37:35
- updated_at: 2026-09-22T04:37:35
4. Risk
- id: 4
- project_id: 1
- code: R-004
- title: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- probability: medium
- impact_level: high
- rating: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- response_strategy: —
- mitigation: —
- status: open
- identified_at: —
- due_date: —
- closed_at: —
- created_by: 1
- created_at: 2026-09-22T04:37:50
- updated_at: 2026-09-22T04:37:50
5. Risk
- id: 5
- project_id: 1
- code: R-005
- title: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- probability: medium
- impact_level: high
- rating: critical
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- response_strategy: —
- mitigation: —
- status: occurred
- identified_at: —
- due_date: —
- closed_at: —
- created_by: 1
- created_at: 2026-09-22T04:38:25
- updated_at: 2026-09-22T04:38:25
6. Risk
- id: 6
- project_id: 1
- code: R-006
- title: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- probability: medium
- impact_level: high
- rating: critical
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- response_strategy: —
- mitigation: —
- status: occurred
- identified_at: —
- due_date: —
- closed_at: —
- created_by: 1
- created_at: 2026-09-22T04:39:22
- updated_at: 2026-09-22T04:39:22
7. Risk
- id: 7
- project_id: 1
- code: R-007
- title: Риск задержки поставок
- description: Поставщик может задержать материалы
- category: —
- probability: medium
- impact_level: high
- rating: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- response_strategy: —
- mitigation: —
- status: occurred
- identified_at: —
- due_date: —
- closed_at: —
- created_by: 1
- created_at: 2026-09-22T05:00:19
- updated_at: 2026-09-22T05:00:19
8. Risk
- id: 8
- project_id: 1
- code: R-008
- title: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- probability: medium
- impact_level: high
- rating: critical
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- response_strategy: —
- mitigation: —
- status: occurred
- identified_at: —
- due_date: —
- closed_at: —
- created_by: 1
- created_at: 2026-09-22T05:00:19
- updated_at: 2026-09-22T05:00:19

## Slide 4: Проблемы
Проблемы
1. Issue
- id: 1
- project_id: 1
- code: I-014
- title: Insufficient electrical capacity confirmed
- description: The site load analysis confirmed the existing capacity is insufficient.
- category: Technical
- priority: high
- severity: critical
- schedule_impact_days: 45
- cost_impact: 400000.00
- owner_id: 1
- action_required: Select and approve electrical solution.
- status: open
- identified_at: 2026-09-15
- due_date: 2026-09-25
- resolved_at: —
- created_by: 1
- created_at: 2026-09-21T12:34:57
- updated_at: 2026-09-21T12:34:57
2. Issue
- id: 2
- project_id: 1
- code: I-002
- title: Проблема с поставкой
- description: Нужно проверить сроки поставки материалов.
- category: Logistics
- priority: critical
- severity: high
- schedule_impact_days: 12
- cost_impact: 15000.00
- owner_id: —
- action_required: Провести аудит поставщика.
- status: in_progress
- identified_at: —
- due_date: 2026-09-30
- resolved_at: —
- created_by: 1
- created_at: 2026-09-21T12:38:13
- updated_at: 2026-09-21T12:38:13
3. Issue
- id: 3
- project_id: 1
- code: I-003
- title: Проблема с поставкой
- description: Нужно проверить сроки поставки материалов.
- category: Logistics
- priority: critical
- severity: high
- schedule_impact_days: 12
- cost_impact: 15000.00
- owner_id: —
- action_required: Провести аудит поставщика.
- status: in_progress
- identified_at: —
- due_date: 2026-09-30
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T04:24:31
- updated_at: 2026-09-22T04:24:31
4. Issue
- id: 4
- project_id: 1
- code: I-004
- title: R-002: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- priority: high
- severity: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- action_required: Решение по риску требуется немедленно.
- status: open
- identified_at: 2026-09-22
- due_date: —
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T04:36:40
- updated_at: 2026-09-22T04:36:40
5. Issue
- id: 5
- project_id: 1
- code: I-005
- title: R-003: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- priority: high
- severity: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- action_required: Решение по риску требуется немедленно.
- status: open
- identified_at: 2026-09-22
- due_date: —
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T04:37:35
- updated_at: 2026-09-22T04:37:35
6. Issue
- id: 6
- project_id: 1
- code: I-006
- title: R-005: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- priority: high
- severity: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- action_required: Решение по риску требуется немедленно.
- status: open
- identified_at: 2026-09-22
- due_date: —
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T04:38:25
- updated_at: 2026-09-22T04:38:25
7. Issue
- id: 7
- project_id: 1
- code: I-007
- title: R-006: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- priority: high
- severity: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- action_required: Решение по риску требуется немедленно.
- status: open
- identified_at: 2026-09-22
- due_date: —
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T04:39:22
- updated_at: 2026-09-22T04:39:22
8. Issue
- id: 8
- project_id: 1
- code: I-008
- title: Проблема с поставкой
- description: Нужно проверить сроки поставки материалов.
- category: Logistics
- priority: high
- severity: critical
- schedule_impact_days: 12
- cost_impact: 15000.00
- owner_id: —
- action_required: Провести аудит поставщика.
- status: open
- identified_at: —
- due_date: 2026-09-30
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T04:42:32
- updated_at: 2026-09-22T04:42:32
9. Issue
- id: 9
- project_id: 1
- code: I-009
- title: Проблема с поставкой
- description: Нужно проверить сроки поставки материалов.
- category: Logistics
- priority: critical
- severity: high
- schedule_impact_days: 12
- cost_impact: 15000.00
- owner_id: —
- action_required: Провести аудит поставщика.
- status: in_progress
- identified_at: —
- due_date: 2026-09-30
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T05:00:19
- updated_at: 2026-09-22T05:00:19
10. Issue
- id: 10
- project_id: 1
- code: I-010
- title: R-007: Риск задержки поставок
- description: Поставщик может задержать материалы
- category: risk
- priority: high
- severity: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- action_required: Решение по риску требуется немедленно.
- status: open
- identified_at: 2026-09-22
- due_date: —
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T05:00:19
- updated_at: 2026-09-22T05:00:19
11. Issue
- id: 11
- project_id: 1
- code: I-011
- title: R-008: Тестовый риск для аудита
- description: Проверка журнала аудита
- category: schedule
- priority: high
- severity: high
- schedule_impact_days: —
- cost_impact: —
- owner_id: —
- action_required: Решение по риску требуется немедленно.
- status: open
- identified_at: 2026-09-22
- due_date: —
- resolved_at: —
- created_by: 1
- created_at: 2026-09-22T05:00:19
- updated_at: 2026-09-22T05:00:19

## Slide 5: Решения
Решения
Отсутствуют данные.

## Slide 6: Изменения
Изменения
Отсутствуют данные.